AI ROI Planner — Execution Plan & Tuesday Showcase

CoAction Labs AI Hub  |  Prepared by Ramana Narayanan  |  Tuesday Review

1. The One-Liner

I have a working AI ROI Planner prototype. The plan is to fold it into the CoAction Labs AI Hub as a permissioned /roi-planner module on our standard Node + Express + Postgres + Drizzle + Okta stack. On Tuesday I will demo the prototype, walk through the integration plan, and ask for approval to start Week 1.

2. Where We Are Today

Already built

Portal shell — React + TS + Vite + Tailwind + shadcn/ui, EnterpriseHeader, AuthContext, SortableTable with themed scroll affordance, the full shadcn UI kit.

Reference pages following the same pattern I will mirror — ProjectCatalogue, MyAgents, Analytics, PoliciesGovernance.

ROI Planner prototype — all 9 tabs (Dashboard, Executive, Run rate, Initiatives, Roadmap, Heatmap, HC harvest, Goals, Settings) with the full financial model, methodology panel, dark/light theme, and view-only mode.

Tuesday brief document (ROI_Planner_Tuesday_Brief.docx).

Not built yet

Backend — no apps/api/ project exists. No Express, no Drizzle, no Okta middleware.

Database — no migrations applied to labs_ai_hub for catalog.initiatives or any ROI tables.

Integration — the prototype is a standalone 1.6k-line file that uses window.storage. Not yet inside src/pages/ and not yet decomposed.

Tests — zero coverage on the financial math today. This is the single biggest risk.

Permissions — Viewer / Contributor / Admin model is designed but not enforced.

3. The Plan — 4 Weeks to Pilot

Week 1 — Foundation

Scaffold apps/api/ (Node + Express + TypeScript).

Wire Okta JWT middleware. Roles: Viewer, Contributor, Admin.

Stand up Drizzle against labs_ai_hub.

Write migrations for catalog.initiatives, catalog.initiative_phases, catalog.initiative_roi_models, catalog.initiative_goals, ops.reference_employee_types.

Apply lifecycle.workflow_states rows for the initiative state machine (draft → planned → active → completed).

Confirm reuse of existing integration.vendor_platforms, engagement.comments, audit.events, iam.

Week 2 — Module + Math

Build apps/api/src/modules/roi/ — routes, controller, service (team scoping), repo, dto (zod).

Port the prototype's pure functions into roi.calc.ts (shared with the client).

Vitest suite on roi.calc with locked baseline numbers. This unblocks any exec demo.

Drop the prototype into src/pages/RoiPlanner/ and replace window.storage with src/api/roi.ts (fetch wrapper that attaches the Okta access token).

Add /roi-planner route in App.tsx and the nav entry in EnterpriseHeader.

Week 3 — Decompose + Polish + Pilot Start

Break the 1.6k-line file into RoiPlannerPage.tsx + tabs/*.tsx + components/*.tsx + calc/ + types.ts.

Apply the portal design system — shadcn primitives, Tailwind palette, EnterpriseHeader, PageHeader.

Remove the unauthenticated share/import blob (or replace with signed share links).

Wire view-only mode to the Okta role, not a manual toggle.

Seed sample CoAction initiatives for the pilot team.

Cross-test client calc/ against server roi.calc.ts — same inputs, identical outputs.

Pilot with one team (Growth Protocol or AI Engineering).

Week 4+ — Org Rollout

Open to the org behind the Okta group.

Cross-link initiatives with Project Catalogue.

Vendor auto-population from integration.vendor_platforms.

Nightly refresh job for analytics.initiative_yearly_rollups.

Audit trigger on catalog.initiatives → audit.events.

4. Workstream Summary

| Workstream | Status | Week |
| --- | --- | --- |
| Portal shell (header, auth, table, UI kit) | Done | — |
| ROI Planner prototype (UI + financial model) | Done | — |
| apps/api/ scaffold + Okta middleware | Not started | 1 |
| Drizzle schema + migrations on labs_ai_hub | Not started | 1 |
| roi module (routes, service, repo, dto) | Not started | 2 |
| Vitest coverage on roi.calc | Not started | 2 |
| Port prototype into src/pages/RoiPlanner/ | Not started | 2 |
| Replace window.storage with src/api/roi.ts | Not started | 2 |
| Decompose 1.6k-line file | Not started | 3 |
| Design-system polish | Not started | 3 |
| Role-based view-only + team scoping | Not started | 3 |
| Pilot with one team | Not started | 3 |
| Project Catalogue cross-linking | Not started | 4+ |
| Nightly rollup job + audit trigger | Not started | 4+ |

5. What I Will Showcase on Tuesday

~15 min live demo, ~10 min plan, ~5 min Q&A

Live Demo Flow

Land on Dashboard with sample CoAction initiatives loaded (Vega, CoSave, Cortex).

Executive view — show the FTE / BPO / Roadmap split. Click the Build vs Subscribe tile to demonstrate live filtering.

Drill-down into any initiative → open the calculation methodology panel. This is the trust-builder for finance.

Run-rate view — toggle the year filter, walk the Completed / Active / Planned / Roadmap pipeline.

Investment arc — 5-year savings vs costs, breakeven marker, cumulative net.

HC harvest timeline — quarterly FTE positions, grouped by Domain, expand a business function.

Roadmap Gantt — savings phases highlighted in green, 'now' line visible.

Impact heatmap — switch sizing between Net ROI, Savings, and HC.

Goals tab — planned vs realized progress with roadmap-opportunity overlay.

Add an initiative live — fill the form, ROI preview updates instantly. Flip to view-only mode to demonstrate the permission model.

Integration Plan Walkthrough

Stack: Node + Express + Postgres + Drizzle + Okta — same as the rest of the Hub.

Schema mapping: catalog.initiatives (+ children) for assets, analytics.initiative_yearly_rollups for dashboards, integration.vendor_platforms reused, lifecycle.workflow_states for state machine, engagement.comments for discussion, audit.events for trail.

Roles: Viewer / Contributor / Admin enforced in Okta middleware.

Frontend: /roi-planner route, src/pages/RoiPlanner/, src/api/roi.ts wrapper.

Rollout: Week 1 foundation, Week 2 module + math, Week 3 decompose + pilot, Week 4+ org-wide.

Risks I Will Name Out Loud

Financial math has no tests today → Vitest before any exec demo.

1.6k-line single file → decompose in Week 3.

Roadmap 'estimated' savings could be misread as committed → distinct color + sub-labels in copy.

Unauthenticated share/import blob → remove for production, replace with signed share links if needed.

Local date math could drift across timezones → normalize to UTC in roi.calc, aggregate at month granularity.

6. What I Need From the Meeting

Approval to scaffold apps/api/src/modules/roi/ on the agreed Node + Express + Drizzle + Okta stack.

Sign-off on the schema mapping into catalog / analytics / integration / lifecycle / engagement.

A pilot team commitment — Growth Protocol or AI Engineering preferred (both already in Project Catalogue).

Agreement that financial math gets Vitest coverage before any exec sees the numbers.

Naming sign-off — 'ROI Planner' vs 'AI Investment Tracker' vs alternative.

7. Definition of Done

Pilot team is using /roi-planner against labs_ai_hub Postgres, authenticated via Okta.

Every initiative has an owner, a status, and a non-null Net ROI.

roi.calc has Vitest coverage on every public function, baselines locked.

Executive view loads under 1.5 seconds with the pilot team's full dataset.

Audit trail captures every initiative create / update / delete.

Project Catalogue and ROI Planner share the same initiative records — single source of truth.

Prepared by Ramana Narayanan  |  CoAction Labs — AI Engineering  |  Companion to ROI_Planner_Tuesday_Brief.docx