AI ROI Planner — Integration Brief

CoAction Labs AI Hub  |  Tuesday Review  |  Prepared for stakeholders

1. Executive Summary

I have a working prototype of an AI ROI Planner — a single tool that captures every AI initiative across CoAction, models its 4-year financial impact, and presents it to executives, finance, and initiative owners with role-appropriate views.

It complements the existing Project Catalogue: that tells us WHAT we are doing; the ROI Planner tells us WHAT IT IS WORTH. I am proposing to integrate it into the CoAction Labs AI Hub as a permissioned module, on the same Node + Express + Postgres + Okta stack we are standardizing on for the rest of the platform.

2. What the Prototype Already Does

Initiative CRUD with phases, vendors, employee types, HITL costs, and per-transaction savings.

Executive view: tile-based summary by FTE/BPO/Roadmap with click-through drill-downs.

Run-rate view: pipeline by status (Completed / Active / Planned / Roadmap) with year filter.

Investment arc: 5-year savings vs costs with cumulative net and breakeven marker.

HC harvest timeline: quarterly view of FTE positions harvested, grouped by Domain / LOB / AI Type, with business-function drill-down.

Roadmap Gantt with savings-phase highlighting and 'now' line.

Impact heatmap sized by Net ROI, Savings, or HC.

Goals & benchmarking with planned vs realized progress and roadmap-opportunity overlay.

Dark/Light themes, view-only mode, share/import via encoded blob.

Calculation methodology panel surfaced in every drill-down — auditability built in.

3. Why It Belongs in the AI Hub

Answers the single question every executive asks about AI: 'what are we getting back?'

Same audience and same auth boundary as the Project Catalogue, Academy, and Governance tiles.

Reuses concepts already in the Hub: initiatives, owners, teams, LOBs, vendors.

Surfaces governance signals (no savings phase, missing owner, stale ROI) that today are invisible.

4. Integration Plan (Node + Express + Postgres + Okta)

4.1 Database

No new bounded contexts required. The component maps cleanly into the labs_ai_hub schema:

| Concept | Schema → Table | Notes |
| --- | --- | --- |
| Initiative | catalog.initiatives | New asset type alongside agents, prompts, tools. |
| Phases | catalog.initiative_phases | Child rows, cascade on delete. |
| ROI model + headcount rows | catalog.initiative_roi_models | Versioned for reproducibility. |
| HITL + per-tx model | jsonb on catalog.initiatives | Sparse, schema-flexible. |
| Roadmap opportunity | jsonb on catalog.initiatives | Only populated for 'roadmap' status. |
| Goals & targets | catalog.initiative_goals | Owned by the catalog domain. |
| Vendors / platforms | integration.vendor_platforms | Reused across the Hub. |
| Employee types & costs | ops.reference_employee_types | Admin-managed reference data. |
| Yearly rollups | analytics.initiative_yearly_rollups | Materialized view, refreshed nightly. |
| Status transitions | lifecycle.workflow_states | draft → planned → active → completed. |
| Comments | engagement.comments | Polymorphic on subject_type='initiative'. |
| Audit trail | audit.events | Auto-populated via trigger. |

4.2 API Module (apps/api/src/modules/roi/)

Mirrors the catalog/agents template:

roi.routes.ts — Express routes

roi.controller.ts — HTTP layer

roi.service.ts — business logic + team scoping

roi.repo.ts — Drizzle queries

roi.calc.ts — ported pure financial math, shared with the client

roi.schema.ts — Drizzle table definitions

roi.dto.ts — zod validators

__tests__/roi.calc.spec.ts — Vitest coverage of the math

4.3 Auth & Permissions (Okta JWT middleware)

Replaces Postgres RLS with explicit middleware — easier to debug, same security guarantees.

| Role | Capability |
| --- | --- |
| Viewer | Read all initiatives in their team. Dashboards only. |
| Contributor | Create / edit initiatives they own. View team data. |
| Admin | Full access within their team. Manages settings, vendors, employee types. |

4.4 Frontend Layout

New route: /roi-planner behind the same auth as the rest of the Hub.

Page lives under src/pages/RoiPlanner/, decomposed from the current single 1.6k-line file.

Data access via src/api/roi.ts — fetch wrapper that attaches the Okta access token (no direct fetch in components).

Reuses EnterpriseHeader, Tailwind palette, and shadcn primitives to match the rest of the portal.

5. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Financial math has no test coverage today. | Add Vitest suite around roi.calc before any exec demo. |
| 1.6k-line single file is hard to maintain. | Decompose into modules in Week 2. |
| Roadmap 'estimated' savings could be misread as committed. | Distinct color treatment + sub-labels already in the UI; reinforce in copy. |
| Prototype's share/import blob is unauthenticated. | Remove for production; replace with signed share links if needed. |
| Local date math could drift across timezones. | Aggregate at month granularity (already the case); add UTC normalization in roi.calc. |

6. Proposed Rollout

| Week | Deliverable |
| --- | --- |
| 1 | Drizzle schema for catalog.initiatives + child tables; migrations applied to labs_ai_hub. |
| 1–2 | apps/api/src/modules/roi/ scaffolded with Okta middleware and basic CRUD. |
| 2 | Vitest suite on roi.calc; locked baseline numbers. |
| 2 | Component ported into /roi-planner; window.storage replaced with API hooks. |
| 2–3 | File decomposition; UI polish to match portal design system. |
| 3+ | Pilot with one team (Growth Protocol or AI Engineering); gather feedback. |
| 4+ | Open to org; add Project Catalogue cross-linking; vendor auto-population. |

7. What I Will Showcase on Tuesday

A 15-minute walkthrough in this order:

1. Open the prototype with sample CoAction initiatives loaded (Vega, CoSave, Cortex, etc.).

2. Executive view — show the headline FTE + BPO + Roadmap split. Click into 'Build vs Subscribe' tile to demonstrate filtering.

3. Drill-down — click any initiative tile to show the calculation methodology panel. This is the trust-builder for finance.

4. Run-rate view — switch year filter, point out Active / Planned / Roadmap pipeline.

5. Investment arc — show the breakeven marker and cumulative net.

6. HC harvest — show quarterly FTE positions, group by domain, expand business function.

7. Roadmap Gantt — show savings phases highlighted in green.

8. Goals tab — show planned vs realized progress against a sample goal.

9. Add an initiative live to demonstrate the form and instant ROI preview.

10. Flip to view-only mode to demonstrate the permission model.

Then 10 minutes on integration plan, risks, and rollout. Ask for approval to proceed with Week 1 deliverables.

8. What I Need From This Meeting

Approval to scaffold apps/api/src/modules/roi/ on the agreed Node + Express + Drizzle + Okta stack.

Approval for the schema mapping into catalog / analytics / integration / lifecycle / engagement.

A pilot team commitment (Growth Protocol or AI Engineering preferred — both already in Project Catalogue).

Agreement that financial math gets Vitest coverage before any exec sees the numbers.

Naming sign-off: 'ROI Planner' vs 'AI Investment Tracker' vs alternative.

Prepared by Ramana Narayanan  |  CoAction Labs — AI Engineering